# SPEC-1-Databricks Migration & Greenfield Mastery Plan

## Background

You want end-to-end mastery of Databricks with strong hands-on focus, specifically covering Azure, AWS, and GCP Databricks, and positioning yourself as a hands-on architect + delivery architect.

This means you must be able to: - Design cloud-agnostic architectures - Implement cloud-specific networking & security - Lead migrations and greenfield builds - Own delivery, costing, and governance

Time commitment: 4–6 hours/day (weekdays) and ~4 hours on weekends, with a target completion of Jan 26.

## Requirements (MoSCoW)

### Must Have

- Understand migration lifecycle (source → Databricks)

- Ability to size & price projects

- Perform greenfield Databricks setup

- Choose right ingestion & processing patterns

- Estimate pipeline run cost

- Implement data security & governance

- Design Unity Catalog, schemas & databases

### Should Have

- Hands-on with Lakehouse, Delta, CDC

- Hands-on with streaming + batch pipelines

### Could Have

- Exposure to proposal templates & effort estimation models

### Won’t Have (for now)

- Deep ML / AI workloads

## Method (Learning Architecture)

The learning approach is cloud-agnostic first, then cloud-specific execution.

┌──────────────────────────┐
│ Lakehouse & Databricks   │
│ Core (All Clouds)        │
└─────────────┬────────────┘
              ↓
┌──────────────────────────┐
│ Greenfield Setup         │
│ (Azure / AWS / GCP)      │
└─────────────┬────────────┘
              ↓
┌──────────────────────────┐
│ Ingestion & Pipelines    │
│ (Batch, Streaming, CDC) │
└─────────────┬────────────┘
              ↓
┌──────────────────────────┐
│ Migration, Cost, Sec &   │
│ Governance               │
└──────────────────────────┘

You will build once conceptually, then execute on each cloud where differences matter (networking, IAM, storage).

## Implementation Plan (Day-by-Day)

### Phase 1: Databricks Core, Spark & Lakehouse (Days 1–3)

Goal: Build strong Spark + Lakehouse fundamentals with SQL-to-PySpark mapping

#### Day 1 – Spark Fundamentals (SQL → PySpark)

Focus: Thinking like Spark, not just SQL

Concepts - Spark architecture (Driver, Executors) - Lazy evaluation - DataFrames vs SQL tables

Hands-on (MANDATORY) - Read CSV → DataFrame - Apply transformations (select, filter, join) - Write output as Delta

SQL → PySpark Mapping | SQL | PySpark | |—-|——–| | SELECT | df.select() | | WHERE | df.filter() | | JOIN | df.join() | | GROUP BY | df.groupBy().agg() |

Deliverable - Notebook showing same logic in SQL and PySpark

Resources - Databricks: Spark Fundamentals Course - YouTube: “Spark for SQL Developers”

#### Day 2 – Delta Lake Internals

Focus: Why Delta beats traditional data lakes

Concepts - Delta transaction log - ACID guarantees - Time travel

Hands-on - Create Delta table - Perform UPDATE / DELETE / MERGE - Use time travel

Deliverable - Delta table with history + rollback demo

Resources - Delta Lake Documentation - YouTube: “Delta Lake Internals”

#### Day 3 – Medallion Architecture

Focus: Production-grade data modeling

Concepts - Bronze / Silver / Gold - Data quality & expectations - Schema evolution

Hands-on - Build Bronze → Silver → Gold pipeline - Add basic data quality checks

Deliverable - End-to-end medallion pipeline

### Phase 2: Greenfield Implementation (Days 4–8)

Goal: Build Databricks from scratch on all three clouds

Topics (Cloud-agnostic) - What customer must provide - Workspace design principles - Environment separation (dev/test/prod)

Cloud-Specific Hands-on

Azure Databricks - VNet injection - ADLS Gen2 - Azure AD service principals

AWS Databricks - VPC, subnets, security groups - S3 + IAM roles - Cross-account access

GCP Databricks - VPC networking - GCS buckets - Service accounts

Resources - Databricks Cloud Setup Docs (Azure/AWS/GCP) - YouTube: “Databricks Networking Explained”

Deliverable - 3 cloud-specific architecture diagrams - Customer onboarding checklist (cloud-agnostic)

### Phase 3: Data Ingestion & Patterns (Days 8–13)

Goal: Decide batch vs streaming correctly

Topics - Batch vs Streaming decision framework - CDC patterns - Tools comparison

When to use what | Use Case | Tool | |——–|——| | SaaS ingestion | Fivetran | | On-prem DB | CDC + Auto Loader | | Streaming events | Spark Structured Streaming | | Complex logic | Python / Spark |

Hands-on - Batch ingestion using Auto Loader - Streaming ingestion using Kafka/Event Hub - CDC using MERGE INTO

Resources - Databricks Auto Loader Docs - YouTube: “CDC in Databricks Delta”

Deliverable - Working batch + streaming pipeline

### Phase 3: Ingestion & Processing Patterns – Balanced (Days 9–14)

Goal: Confidently choose and implement batch, streaming, and CDC based on use case

#### Day 9 – Decision Framework: Batch vs Streaming vs CDC

Focus: Architecture decisions, not tools

Decision Dimensions - Latency SLA (seconds / minutes / hours) - Data volume & burst - Change frequency - Operational complexity

Pattern Matrix | Use Case | Pattern | |——–|——–| | Daily reporting | Batch | | Near-real-time dashboards | Streaming | | DB replication | CDC |

Hands-on - Classify 10 real customer scenarios

Deliverable - Pattern decision cheat sheet

#### Day 10 – Batch Ingestion (Auto Loader)

Focus: Enterprise-scale file ingestion

Concepts - Incremental file discovery - Schema inference & evolution - Idempotency

Hands-on - Ingest files using Auto Loader - Write to Bronze Delta tables

Deliverable - Production-ready batch pipeline

#### Day 11 – Streaming Ingestion (Structured Streaming)

Focus: Event-driven pipelines

Concepts - Micro-batching - Exactly-once processing - Watermarking

Hands-on - Stream data from Kafka / Event Hub - Write to Delta

Deliverable - Running streaming pipeline

#### Day 12 – CDC with Delta Lake

Focus: Database replication patterns

Concepts - Change data capture - MERGE INTO semantics - SCD Type 1 & 2

Hands-on - Apply CDC using MERGE INTO - Maintain target tables

Deliverable - CDC-enabled Silver tables

#### Day 13 – Orchestration & Reliability

Focus: Production operations

Concepts - Databricks Workflows - Retry & alerting - Idempotent design

Hands-on - Build workflow with dependencies

Deliverable - End-to-end orchestrated pipeline

#### Day 14 – Tooling Comparison & Architecture Fit

Focus: When to use what (architect view)

| Tool | Best Fit |
| --- | --- |
| Auto Loader | File ingestion |
| Streaming | Event pipelines |
| Python | Complex logic |
| Fivetran | SaaS sources |

Deliverable - Integration architecture decision document

### Phase 4: Migration Projects – Oracle, Hadoop & Snowflake (Days 15–19)

Goal: Master end-to-end migrations across the 3 most common customer sources

#### Day 15 – Migration Framework (Universal)

Focus: One framework, many sources

Migration Phases 1. Discovery & assessment 2. Target architecture 3. Code & data migration 4. Validation & reconciliation 5. Cutover & decommission

Hands-on - Create migration checklist usable for any source

Deliverable - Cloud-agnostic migration framework

#### Day 16 – Oracle / SQL Server → Databricks

Focus: RDBMS modernization

Key Challenges - Stored procedures - Index-heavy designs - Incremental loads

Hands-on - Migrate star schema - Replace stored procedures with Spark SQL - Implement CDC using MERGE

Deliverable - RDBMS-to-Lakehouse migration demo

#### Day 17 – Hadoop / Hive → Databricks

Focus: Platform consolidation

Key Challenges - HDFS → Cloud storage - Hive metastore → Unity Catalog - MapReduce / HiveQL refactoring

Hands-on - Convert Hive tables to Delta - Optimize with ZORDER

Deliverable - Hadoop migration playbook

#### Day 18 – Snowflake → Databricks

Focus: Warehouse-to-Lakehouse shift

Key Challenges - Performance expectations - Cost justification - SQL compatibility

Hands-on - Rebuild Snowflake ELT in Databricks SQL - Benchmark performance

Deliverable - Snowflake vs Databricks comparison doc

#### Day 19 – Parallel Run & Cutover Strategy

Focus: Production risk management

Concepts - Dual writes - Data reconciliation - Rollback strategy

Hands-on - Run parallel pipelines - Validate row counts & aggregates

Deliverable - Cutover & rollback plan

### Phase 5: Costing, Proposal & Sizing (Days 18–21)

Goal: Architect-level project sizing across all clouds

Topics - DBU pricing differences (Azure/AWS/GCP) - Cluster sizing by workload type - Migration vs greenfield estimation

Hands-on - Cost estimation for: - Batch pipelines - Streaming pipelines - CDC workloads - Compare Photon vs non-Photon

Sizing Dimensions - Data volume - SLA / latency - Concurrency - Cloud infra costs

Deliverable - Cloud-agnostic proposal template - Cost comparison table (Azure vs AWS vs GCP)

### Phase 6: Security & Governance (Days 22–24)

Goal: Enterprise-grade security

Topics - Unity Catalog - RBAC - Data masking - Lineage

Hands-on - Create catalogs, schemas - Assign roles - Enable column masking

Resources - Unity Catalog Documentation - Databricks Security Best Practices

Deliverable - Secured multi-tenant catalog

### Phase 7: Catalog & Schema Design (Days 25–26)

Goal: Production-ready data model

Structure

Catalog
 └── Schema (domain)
     └── Tables (bronze/silver/gold)

Hands-on - Design enterprise catalog - Apply naming standards

Deliverable - Final architecture + documentation

## Printable Daily Execution Schedule (Jan 1–26)

This section converts the plan into a print-ready daily schedule. You can copy–paste or print this as a checklist.

### Days 1–3: Spark & Lakehouse Foundations (4–6 hrs/day)

Day 1 - Spark architecture (Driver, Executors, DAG) - SQL → PySpark transformations - Hands-on: CSV → Delta (SQL + PySpark)

Day 2 - Delta Lake internals - UPDATE / DELETE / MERGE - Time travel & rollback

Day 3 - Medallion architecture - Bronze → Silver → Gold pipeline - Basic data quality checks

### Days 4–8: Greenfield Implementation (All Clouds)

Day 4 - Customer onboarding checklist - Cloud prerequisites & assumptions

Day 5 - Networking deep dive (Azure vs AWS vs GCP) - Draw 3 network diagrams

Day 6 - Storage + identity integration - ADLS / S3 / GCS access from Databricks

Day 7 - Dev/Test/Prod strategies - Workspace vs catalog isolation

Day 8 - Final greenfield reference architecture - Risks & design decisions

### Days 9–14: Ingestion & Processing Patterns

Day 9 - Batch vs Streaming vs CDC decision framework

Day 10 - Batch ingestion using Auto Loader

Day 11 - Streaming ingestion (Structured Streaming)

Day 12 - CDC using MERGE INTO (SCD 1 & 2)

Day 13 - Orchestration with Databricks Workflows

Day 14 - Tooling comparison (Auto Loader, Streaming, Fivetran, Python)

### Days 15–19: Migration Mastery

Day 15 - Universal migration framework

Day 16 - Oracle / SQL Server → Databricks

Day 17 - Hadoop / Hive → Databricks

Day 18 - Snowflake → Databricks

Day 19 - Parallel run, reconciliation & cutover

### Days 20–23: Costing, Sizing & Proposal

Day 20 - Databricks cost model & DBUs

Day 21 - Cluster sizing by workload

Day 22 - Customer-facing proposal creation

Day 23 - Cost optimization & defense

### Days 24–26: Security, Governance & Wrap-up

Day 24 - Unity Catalog setup & RBAC

Day 25 - Masking, row-level security, audits

Day 26 - Catalog & schema design - Final review & self-assessment

## Milestones & Weekly Execution Tracker

(Use the checklist below to track progress)

### Week 1 (Days 1–3) – Spark & Lakehouse Foundations

- Spark architecture understood (Driver, Executors)

- Same transformations written in SQL and PySpark

- Delta table created and versioned

- Time travel demonstrated

- Bronze → Silver → Gold pipeline built

Exit Criteria: You can explain Spark execution and Delta benefits without slides.

### Week 2 (Days 4–8) – Greenfield (Azure + AWS + GCP)

- Customer onboarding checklist prepared

- Azure Databricks network diagram

- AWS Databricks network diagram

- GCP Databricks network diagram

- Storage connected securely on all clouds

- Dev/Test/Prod strategy documented

Exit Criteria: You can whiteboard a greenfield Databricks setup in any cloud.

### Week 3 (Days 9–14) – Ingestion & Processing Patterns

- Batch ingestion using Auto Loader

- Streaming pipeline running

- CDC implemented using MERGE INTO

- Workflow orchestration built

- Tooling decision document completed

Exit Criteria: You can justify batch vs streaming vs CDC confidently.

### Week 4 (Days 15–19) – Migration Mastery

- Migration framework documented

- Oracle/SQL Server migration completed

- Hadoop/Hive migration completed

- Snowflake migration completed

- Parallel run & reconciliation executed

Exit Criteria: You can lead a migration cutover discussion.

### Week 5 (Days 20–23) – Costing & Proposal

- DBU cost model understood

- Cluster sizing matrix created

- Proposal template completed

- Cost optimization documented

Exit Criteria: You can defend cost in front of finance & customers.

### Week 6 (Days 24–26) – Security, Governance & Final Review

- Unity Catalog configured

- RBAC & masking applied

- Audit logs & lineage reviewed

- Catalog & schema blueprint finalized

Exit Criteria: You can pass an enterprise security review.

## Phase 6 – Security & Governance (Days 24–25)

Perspective: Databricks-native + enterprise compliance

### Day 24 – Unity Catalog Foundations

Goal: Centralized governance across clouds

Key Concepts - Metastore vs catalog vs schema - RBAC vs ABAC - Workspace binding

Hands-on - Create Unity Catalog metastore - Create catalogs per domain - Bind workspaces

Deliverable - Multi-workspace Unity Catalog setup

### Day 25 – Enterprise Security & Compliance

Goal: Pass security & audit reviews

Security Controls - Row-level security - Column masking (PII) - Audit logs - Data lineage

Hands-on - Implement column masking - Apply row filters - Enable audit logging

Deliverable - Compliance-ready security model

## Phase 7 – Catalog, Schema & Data Modeling (Day 26)

Goal: Production-grade data organization

Recommended Structure

Catalog (per domain / BU)
 └── Schema (bronze / silver / gold)
     └── Tables

Hands-on - Design enterprise catalog hierarchy - Apply naming standards - Validate access isolation

Deliverable - Final catalog & schema blueprint

## Final Self‑Assessment – Architect Readiness Test

Use this section to objectively validate whether you are ready to operate as a hands‑on Databricks Delivery Architect. Answer YES / NO honestly. Any NO means revisit that area.

### 1. Foundations (Spark & Lakehouse)

- I can explain Spark execution (Driver, Executors, DAG, shuffle)

- I can convert complex SQL logic into PySpark confidently

- I understand Delta Lake internals (transaction log, ACID)

- I can debug performance issues conceptually

Pass Criteria: All YES

### 2. Greenfield Architecture (Azure / AWS / GCP)

- I can whiteboard Databricks architecture on any cloud

- I know customer prerequisites for greenfield setup

- I can explain private networking clearly

- I understand storage + identity integration on all clouds

Pass Criteria: All YES

### 3. Ingestion & Processing Patterns

- I can choose batch vs streaming vs CDC without hesitation

- I have built Auto Loader pipelines

- I have built streaming pipelines

- I can implement CDC using MERGE INTO

Pass Criteria: All YES

### 4. Migration Leadership

- I can lead discovery for migration projects

- I know how to migrate RDBMS to Databricks

- I can migrate Hadoop/Hive workloads

- I can explain Snowflake → Databricks tradeoffs

- I know how to run parallel systems and cutover safely

Pass Criteria: All YES

### 5. Costing, Sizing & Proposals

- I can estimate Databricks costs confidently

- I can size clusters based on workload

- I can explain DBUs to non‑technical stakeholders

- I can defend cost optimizations

Pass Criteria: All YES

### 6. Security & Governance

- I understand Unity Catalog deeply

- I can design RBAC across teams

- I can implement PII masking & row‑level security

- I understand audit logging & lineage

Pass Criteria: All YES

### 7. Catalog & Data Modeling

- I can design domain‑driven catalogs

- I understand schema evolution strategies

- I can explain Bronze/Silver/Gold clearly

Pass Criteria: All YES

### Final Verdict

- ✅ All sections passed: You are architect‑ready

- ⚠️ Any NO: Revisit that phase before claiming readiness

## Repository README (Use as‑is)

### Databricks Architect Playbook

This repository represents my hands‑on journey to mastering Databricks as a delivery architect across Azure, AWS, and GCP.

#### What this repository demonstrates

- Greenfield Databricks architecture (multi‑cloud)

- Batch, streaming, and CDC pipelines

- Enterprise migration strategies

- Costing, sizing, and proposal design

- Security, governance, and Unity Catalog

#### Repository Structure

├── foundations/
├── greenfield/
├── ingestion-patterns/
├── migration/
├── costing/
├── security/
├── catalog-design/
└── TRACKER.md

#### How to use this repository

- Each folder contains design notes + hands‑on artifacts

- TRACKER.md is used to track execution progress

- This repo can be used for interview discussion, delivery reference, or onboarding

#### Outcome

By completing this playbook, I can: - Design and implement Databricks platforms end‑to‑end - Lead enterprise migrations - Own architecture, delivery, and cost discussions

## Need Professional Help in Developing Your Architecture?

Please contact me at https://sammuti.com :)